Finance App

Iteration #5 Plan

Revision History

|  |  |  |
| --- | --- | --- |
| **Author** | **Date** | **Description** |
| Ali Alsagri | 12/05/2014 | Phase-5: Testing |

## Objectives

The process of testing involves Functionality testing, Usability testing, and Interface testing. Functionality testing is done to ensure whether all the links are working or not, the form data is submitted correctly or not.

Interface testing is done to ensure all the data entered in the forms are stored in database in the correct or required order.

## Use Cases

The following use cases are involved in this iteration:

* UC4: Functionality testing
* UC5: Integration testing

## Task Schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Effort | | Completion Date | | Owner | **Status** |
| **Est.** | **Actual** | **Est.** | **Actual** |
| Functionality testing | 3 | 3 | 12/06 | 12/06 | Ali | finished |
| Interface testing | 1 | 1.5 | 12/06 | 12/06 | Ali | Finished |